Capstone Project Report

Report 2 – Project Management Plan

– FPT University, October 2026 –

Table of Contents

I. Record of Changes	3

II. Project Management Plan	4

1. Overview	4

1.1 Scope & Estimation	4

1.2 Project Objectives	4

1.3 Project Risks	4

2. Management Approach	5

2.1 Project Process	5

2.2 Quality Management	5

2.3 Training Plan	5

3. Project Deliverables	5

4. Responsibility Assignments	5

5. Project Communications	6

6. Configuration Management	6

6.1 Document Management	6

6.2 Source Code Management	6

6.3 Tools & Infrastructures	6

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 27/10/2026 | M | Lê Nguyễn Quang Đức | Remove template residue (MySQL/GitLab/Eclipse), fill actual technology stack versions and deliverables, and align diagram inventory to 23 pages. |

*A - Added M - Modified D - Deleted

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

Workstreams: WF-01 school/robot allocation; WF-02 classroom learning and submission; WF-03 schematic experiment and runtime integration; WF-04 assessment/AI metadata. Effort estimates remain team estimates pending sign-off, not timesheets.

Effort and complexity are estimated by workflow and technical risk; the official Project Tracking WBS is maintained in its existing WBS, Issues, Defects and Q&A tabs.

| # | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | Access/organization | Medium (planning estimate) | Estimate pending team validation |
| 2 | Learning and assignment | Medium (planning estimate) | Estimate pending team validation |
| 3 | Experiment/runtime | Medium (planning estimate) | Estimate pending team validation |
| 4 | Assessment/AI metadata | Medium (planning estimate) | Estimate pending team validation |
| 5 | SRS and SDD | Medium (planning estimate) | Estimate pending team validation |
| 6 | CI/test evidence | Medium (planning estimate) | Estimate pending team validation |
| Medium (planning estimate) |  |  | Estimate pending team validation |

### 1.2 Project Objectives

Review 2: trace Registration v1.2 to SRS/SDD, code/schema and test plan. Defense 1.1: demonstrate four main workflows with main and exception paths on declared staging, using documented targets rather than fabricated passes.

Objectives: demonstrate a reproducible Iteration 1, maintain consistency among Registration, SRS, SDD, migrations, tests and CI. Targets for Defense 1.1 are recorded in BM01 Appendix A and become binding only after Review 2.

Quality

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Reviewing | SRS, SDD, Architecture & ERD diagrams | 0 | 0% |  |
| 2 | Unit Test | Education API (NestJS) & Web (Vitest) | 0 | 0% |  |
| 3 | Integration Test | Database constraints & scope authorization | 0 | 0% |  |
| 4 | System Test | 4 Main Workflow demonstrations (Defense 1.1 target) | 0 | 0% |  |
| 5 | Acceptance Test | Mandatory scenario checklist (Defense 1.1 target) | 0 | 0% |  |

Quality: authorization denial must be tested; physical safety must fail closed; no invented experiment execution success. Track actual test counts separately.

Milestone timeliness: to be measured against supervisor-approved schedule; no achieved percentage asserted.

Allocated effort: owner estimates to be approved; no fabricated actual effort.

### 1.3 Project Risks

Major risks: mismatched ERD cardinality/state transitions, physical robot integration gaps, insufficient CI/test evidence and multi-organization authorization leakage.

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Physical runtime integration unverified | High | High | Separate schematic request from hardware execution and collect tested E2E evidence |
| 2 | Cross-school authorization and multi-tenant data leakage | High | Medium | Enforce strict JWT validation, organization/classroom scope guards, and automated negative test suites |
| 3 | Diagram states and ERD constraints mismatch implementation | High | Medium | Perform rigorous cross-document audit against Prisma schema, migrations, and NestJS service enums |

## 2. Management Approach

Iterative development across four owner-led workflows. Design revisions and code changes use PR review; Registration scope is frozen only after Review 2 approval.

### 2.1 Project Process

Iterative delivery, feature branches/PR review, synchronized FR-to-code-to-test changes, review-2 Git tag for immutable self-review baseline.

Process: Requirements → SRS/SDD and diagram review → feature branch implementation → unit/integration tests → PR/CI → staging demo → issue tracking.

### 2.2 Quality Management

Review each feature against registration, actor, scope guard, state path, database constraints and test cases. Never mark a test Passed without observed run evidence.

- Prevent defects with validation, least-privilege scope tests, immutable program versions and verified migrations.

- Review PR changes and diagram/state alignment prior to merge.

- Unit tests: NestJS Jest, frontend Vitest, Python runtime tests where available.

- Integration tests: API/DB authorization and attempt–program–submission invariants.

- System tests: the four workflow main and exception demonstrations using seeded staging data.

### 2.3 Training Plan

Learning topics: hardware safety, Prisma migrations, Supabase membership authorization, CI workflows and test traceability; plan training as gaps are confirmed.

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Hardware safety & tabletop robot control protocols | All members | Week 4-5, 8 hours | Mandatory |
| Prisma schema migrations & PostgreSQL transaction locking | Đức, Lợi | Week 3, 6 hours | Mandatory |
| Git feature branch workflow & CI test automation | All members | Week 2, 4 hours | Mandatory |

## 3. Project Deliverables

Registration v1.2 + BM03, reports 1–5, BM01/BM02, 4 workflow sources and C4/ERD/state diagrams, seed/database script, CI/test evidence and project tracking. BM04 due after Review 2.

Deliverables: registration with BM03, Reports 1–5, Project Tracking, PlantUML/Mermaid diagrams, SQL migrations, code and test evidence, BM02 and BM01 Appendix A.

| # | Deliverable | Due Date | Notes |
| --- | --- | --- | --- |
| 1 | Registration Form v1.2 & Record of Changes BM03 | Review 2 | Formal project scope baseline |
| 2 | Reports 1-5 (Introduction, Plan, SRS, SDD, Test Documentation) | Review 2 | Complete technical documentation package |
| 3 | Design Brief BM01 & Self-Review Form BM02 | Review 2 | Official university evaluation forms |
| 4 | 23-Page Authoritative Architecture & ERD Diagrams | Review 2 | C4 Level 1-3, 4 Workflows, 4 State Machines, 12 ERDs |
| 5 | PostgreSQL Database Migrations & Seed Script | Review 2 | Reproducible schema and test data |
| 6 | Automated Test Suites & Execution Evidence Record | Review 2 | Jest & Vitest test suites with local verification log |
| 2 | Reports 1-5 (Introduction, Plan, SRS, SDD, Test Documentation) | Review 2 | Complete technical documentation package |
| 3 | Design Brief BM01 & Self-Review Form BM02 | Review 2 | Official university evaluation forms |
| 4 | 23-Page Authoritative Architecture & ERD Diagrams | Review 2 | C4 Level 1-3, 4 Workflows, 4 State Machines, 12 ERDs |
| 5 | PostgreSQL Database Migrations & Seed Script | Review 2 | Reproducible schema and test data |
| 6 | Automated Test Suites & Execution Evidence Record | Review 2 | Jest & Vitest test suites with local verification log |

## 4. Responsibility Assignments

De​cisions and workflow ownership: Đức WF-01/auth/organization; Đạt WF-02/curriculum/submission; Tuấn WF-03/robot runtime; Lợi WF-04/AI metadata/assessment. Real delivery and PR assignments must be verified.

Ownership: Đức WF-01 and integration; Đạt WF-02 and course delivery; Tuấn WF-03 and robot runtime; Lợi WF-04, assessment and ERD.

D~Do; R~Review; S~Support; I~Informed; <blank>- Omitted

| Responsibility | Lê Nguyễn Quang Đức | Trần Tiến Đạt | Vũ Anh Tuấn | Phạm Viết Lợi | ThuyVT04278 |
| --- | --- | --- | --- | --- | --- |
| WF-01 | D | R | R | R | R |
| WF-02 | R | D | R | R | I |
| WF-03 | R | R | D | R | R |
| WF-04 | R | R | R | D | R |
| SRS/SDD | R | R | R | D |  |

## 5. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Weekly Team Standup | All members | Review progress, resolve blockers, assign PRs | Weekly, 1 hour | In-person / Discord |
| Advisor Sync Meeting | Team & Supervisor | Report progress, receive feedback, approve scope | Bi-weekly, 1 hour | FPT University / Google Meet |
| Code & Document PR Review | Team members | Peer review changes before merging into main | Continuous on PR | GitHub PRs |

Weekly meetings; all members attend Review 2, prepare code explanations and ownership evidence.

## 6. Configuration Management

### 6.1 Document Management

Keep Word/Excel on official university templates, diagrams sourced from user-approved PDF, editable source diagram versions in repo; use SEP490_FA26SE183_R2_ filenames and seven-folder submission structure.

Version Word/PDF documents with project code FA26SE183; editable diagrams must correspond to repository source. Maintain explicit Draft versus Approved status.

### 6.2 Source Code Management

Source repository https://github.com/SKYNET-Thesis/se (main); do not tag review-2 until CI, docs and schema have been checked. BM02 must analyze exact tagged commit.

Repository: https://github.com/SKYNET-Thesis/se. Work in feature branches, review via PR; tag review-2 only after code/documents are reconciled. Never rewrite tag after official self-review.

### Technology: React 18/Vite, NestJS 11, Prisma/PostgreSQL, Supabase Auth, Python Robot Runtime, Docker, GitHub Actions. AWS staging is planned and must not be reported as deployed without evidence.

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | React 18, Vite 5, NestJS 11, TypeScript 5.9, Python 3.10+ |
| Database | PostgreSQL 15+, Supabase, Prisma ORM 5.21 |
| IDEs/Editors | Visual Studio Code, Cursor |
| Diagramming | Diagrams.net (Draw.io), Mermaid |
| Documentation | Microsoft Word, Microsoft Excel, Markdown |
| Version Control | Git, GitHub (Repository: SKYNET-Thesis/se) |
| Testing Tools | Jest 30.5, Vitest 2.1, Playwright |
| Deployment / Staging | Docker, GitHub Actions (AWS ECS/RDS planned for Defense 1.1) |

Review 2 design verification milestone: validate 23-page diagram source (3 C4, 4 Activity, 4 State Machines, 1 Conceptual ERD, 5 Logical ERDs (including separate 16a and 16b), 6 Physical ERDs), align Report 3/4/5 references, then review DB constraints and evidence prior to review-2 tag.