Capstone Project Report

Report 2 – Project Management Plan

– FPT University, October 2026 –

Table of Contents

I. Record of Changes	3

II. Project Management Plan	4

1. Overview	4

1.1 Scope & Estimation	4

1.2 Project Objectives	4

1.3 Project Risks	4

2. Management Approach	5

2.1 Project Process	5

2.2 Quality Management	5

2.3 Training Plan	5

3. Project Deliverables	5

4. Responsibility Assignments	5

5. Project Communications	6

6. Configuration Management	6

6.1 Document Management	6

6.2 Source Code Management	6

6.3 Tools & Infrastructures	6

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 26/10/2026 | M | Lê Nguyễn Quang Đức | Populate VISTA Review 2 content on original university template; code verification pending |

*A - Added M - Modified D - Deleted

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

Workstreams: WF-01 school/robot allocation; WF-02 classroom learning and submission; WF-03 schematic experiment and runtime integration; WF-04 assessment/AI metadata. Effort estimates remain team estimates pending sign-off, not timesheets.

Effort and complexity are estimated by workflow and technical risk; the official Project Tracking WBS is maintained in its existing WBS, Issues, Defects and Q&A tabs.

| # | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | Access/organization | Medium (planning estimate) | Estimate pending team validation |
| 2 | Learning and assignment | Medium (planning estimate) | Estimate pending team validation |
| 3 | Experiment/runtime | Medium (planning estimate) | Estimate pending team validation |
| 4 | Assessment/AI metadata | Medium (planning estimate) | Estimate pending team validation |
| 5 | SRS and SDD | Medium (planning estimate) | Estimate pending team validation |
| 6 | CI/test evidence | Medium (planning estimate) | Estimate pending team validation |
| Medium (planning estimate) |  |  | Estimate pending team validation |

### 1.2 Project Objectives

Review 2: trace Registration v1.2 to SRS/SDD, code/schema and test plan. Defense 1.1: demonstrate four main workflows with main and exception paths on declared staging, using documented targets rather than fabricated passes.

Objectives: demonstrate a reproducible Iteration 1, maintain consistency among Registration, SRS, SDD, migrations, tests and CI. Targets for Defense 1.1 are recorded in BM01 Appendix A and become binding only after Review 2.

Quality

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Reviewing |  |  |  |  |
| 2 | Unit Test |  |  |  |  |
| 3 | Integration Test |  |  |  |  |
| 4 | System Test |  |  |  |  |
| 5 | Acceptance Test |  |  |  |  |

Quality: authorization denial must be tested; physical safety must fail closed; no invented experiment execution success. Track actual test counts separately.

Milestone timeliness: to be measured against supervisor-approved schedule; no achieved percentage asserted.

Allocated effort: owner estimates to be approved; no fabricated actual effort.

### 1.3 Project Risks

Major risks: mismatched ERD cardinality/state transitions, physical robot integration gaps, insufficient CI/test evidence and multi-organization authorization leakage.

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Physical runtime integration unverified | High | High | Separate schematic request from hardware execution and collect tested E2E evidence |

## 2. Management Approach

Iterative development across four owner-led workflows. Design revisions and code changes use PR review; Registration scope is frozen only after Review 2 approval.

### 2.1 Project Process

Iterative delivery, feature branches/PR review, synchronized FR-to-code-to-test changes, review-2 Git tag for immutable self-review baseline.

Process: Requirements → SRS/SDD and diagram review → feature branch implementation → unit/integration tests → PR/CI → staging demo → issue tracking.

### 2.2 Quality Management

Review each feature against registration, actor, scope guard, state path, database constraints and test cases. Never mark a test Passed without observed run evidence.

- Prevent defects with validation, least-privilege scope tests, immutable program versions and verified migrations.

- Review PR changes and diagram/state alignment prior to merge.

- Unit tests: NestJS Jest, frontend Vitest, Python runtime tests where available.

- Integration tests: API/DB authorization and attempt–program–submission invariants.

- System tests: the four workflow main and exception demonstrations using seeded staging data.

### 2.3 Training Plan

Learning topics: hardware safety, Prisma migrations, Supabase membership authorization, CI workflows and test traceability; plan training as gaps are confirmed.

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Pending team verification |  |  | Mandatory |
| Git, Github |  |  | Mandatory |

## 3. Project Deliverables

Registration v1.2 + BM03, reports 1–5, BM01/BM02, 4 workflow sources and C4/ERD/state diagrams, seed/database script, CI/test evidence and project tracking. BM04 due after Review 2.

Deliverables: registration with BM03, Reports 1–5, Project Tracking, PlantUML/Mermaid diagrams, SQL migrations, code and test evidence, BM02 and BM01 Appendix A.

| # | Deliverable | Due Date | Notes |
| --- | --- | --- | --- |
| 1 | … | Pending team verification | … |

## 4. Responsibility Assignments

De​cisions and workflow ownership: Đức WF-01/auth/organization; Đạt WF-02/curriculum/submission; Tuấn WF-03/robot runtime; Lợi WF-04/AI metadata/assessment. Real delivery and PR assignments must be verified.

Ownership: Đức WF-01 and integration; Đạt WF-02 and course delivery; Tuấn WF-03 and robot runtime; Lợi WF-04, assessment and ERD.

D~Do; R~Review; S~Support; I~Informed; <blank>- Omitted

| Responsibility | Lê Nguyễn Quang Đức | Trần Tiến Đạt | Vũ Anh Tuấn | Phạm Viết Lợi | ThuyVT04278 |
| --- | --- | --- | --- | --- | --- |
| WF-01 | D | R | R | R | R |
| WF-02 | R | D | R | R | I |
| WF-03 | R | R | D | R | R |
| WF-04 | R | R | R | D | R |
| SRS/SDD | R | R | R | D |  |

## 5. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |

Weekly meetings; all members attend Review 2, prepare code explanations and ownership evidence.

## 6. Configuration Management

### 6.1 Document Management

Keep Word/Excel on official university templates, diagrams sourced from user-approved PDF, editable source diagram versions in repo; use SEP490_FA26SE183_R2_ filenames and seven-folder submission structure.

Version Word/PDF documents with project code FA26SE183; editable diagrams must correspond to repository source. Maintain explicit Draft versus Approved status.

### 6.2 Source Code Management

Source repository https://github.com/SKYNET-Thesis/se (main); do not tag review-2 until CI, docs and schema have been checked. BM02 must analyze exact tagged commit.

Repository: https://github.com/SKYNET-Thesis/se. Work in feature branches, review via PR; tag review-2 only after code/documents are reconciled. Never rewrite tag after official self-review.

### Technology: React 18/Vite, NestJS 11, Prisma/PostgreSQL, Supabase Auth, Python Robot Runtime, Docker, GitHub Actions. AWS staging is planned and must not be reported as deployed without evidence.

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | Pending team verification |
| Database | MySQL, FireBase |
| IDEs/Editors | Visual Studio Code, Eclipse |
| Diagramming | StarUML, DrawIO |
| Documentation | Ms Office, Google Docs/Sheets/Slides |
| Version Control | GitLab (Source Codes), Google Drive (Documents) |
| Deployment server | Amazon Web Service |
| Project management | ProjectLibre (Schedule), GitLab (Tasks, Defects) |

Review 2 design verification milestone: validate 22-page diagram source (3 C4, 4 Activity, 4 State Machines, 1 Conceptual ERD, 4 Logical ERDs, 6 Physical ERDs), align Report 3/4/5 references, then review DB constraints and evidence prior to review-2 tag.