SEP490 · CAPSTONE PROJECT · REVIEW 2 · BM04

# Review 2 Commitment

Form BM04. Completed within 3 working days after Review 2 and confirmed by both reviewers and the supervisor. This document is the sole basis for Defense 1.1 and the Viva. One block per main workflow (section 6) and one block per member (section 7): duplicate or delete blocks to match the team. Export to PDF. File name: SWP490_<ProjectCode>_R2_Commitment.pdf

## 1. Project Information

| Project code | FA26SE183 |
| --- | --- |
| Project name | VISTA — Robotics & AI Education Platform |
| Team | GFA26SE94 |
| Supervisor | Lâm Hữu Khánh Phương (phuonglhk@fpt.edu.vn) |
| Review 2 date | PENDING reviewer schedule |
| Reviewer 1 | PENDING |
| Reviewer 2 | PENDING |
| Version | Draft 1.0 |
| Date | 26/10/2026 |

## 2. Final Registration Form

| Final version | Registration v1.2 — proposed, approval pending Review 2 |
| --- | --- |
| Approved at Review 2 (Yes/No) | PENDING REVIEWERS |
| Attached file name | Registration + BM03 — draft |

After this point the project scope does not change.

## 3. Mandatory Features

| ID | Feature | Actor | Acceptance criteria | Workflow | Owner |
| --- | --- | --- | --- | --- | --- |
| F-01 | Scoped identity & RBAC | All | Reject inactive/cross-organization access without disclosing records | WF-01 | Lê Nguyễn Quang Đức (SE192066) |
| F-02 | School/class administration | School Admin | Create classroom and enroll members only in authorized organization | WF-01 | Lê Nguyễn Quang Đức (SE192066) |
| F-03 | Robot entitlement & allocation | School Admin | Only entitled robot may be allocated; one active allocation per classroom | WF-01 | Lê Nguyễn Quang Đức (SE192066) |
| F-04 | Assignment delivery | Teacher | Published classroom assignment visible only to eligible learners | WF-02 | Trần Tiến Đạt (SE180773) |
| F-05 | Program version & submission | Student | Submission references an immutable authorized ProgramVersion | WF-02 | Trần Tiến Đạt (SE180773) |
| F-06 | Schematic experiment | Student | Authorized schematic run persists truthful result; unsupported physical mode rejected | WF-03 | Vũ Anh Tuấn (SE190510) |

## 4. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method | Owner |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | Security | Cross-tenant access tests | 100% unauthorized denied | Automated negative API tests | VISTA team |
| NFR-02 | Reliability | Core workflow demo pass | 4 main scenarios at Defense 1.1 | Seeded staging end-to-end tests | VISTA team |
| NFR-03 | Test quality | CI test automation share | ≥50% committed tests automated | CI test inventory and logs | VISTA team |

## 5. Out of Scope

| Item | Reason |
| --- | --- |
| Foundation-model training from scratch | Outside approved SE scope |
| Cloud real-time motor control | Hardware safety at local runtime |
| Unbounded autonomous manipulation | Requires additional validation |

## 6. Workflow Commitments

Minimum number of main workflows = number of team members. Each workflow has exactly one owner. Each mandatory feature belongs to at least one workflow.

### 6.1 Workflow WF-01

| Workflow name | School Administration & Robot Allocation |
| --- | --- |
| Owner (one member) | Lê Nguyễn Quang Đức |
| Supporting members | Other team members as needed |
| Actors | School Admin, Instructor |
| Trigger | Authorized school admin allocates entitled robot |
| Business outcome | Classroom allocation persisted |
| Main entity state path | Unallocated → Allocated / Replaced |
| Activity diagram (Report 4 section) | WF-01 Activity (SDD) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-01 | Scoped identity & RBAC | Reject inactive/cross-organization access without disclosing records | TC-F-01-01..03 |
| F-02 | School/class administration | Create classroom and enroll members only in authorized organization | TC-F-02-01..03 |
| F-03 | Robot entitlement & allocation | Only entitled robot may be allocated; one active allocation per classroom | TC-F-03-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-01a | Main | Authorized seeded actors | Execute workflow steps | State persists correctly | Lê Nguyễn Quang Đức |
| DS-01b | Exception | Invalid role/scope or input | Attempt forbidden action | Reject safely | Lê Nguyễn Quang Đức |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 9 | PENDING | Lê Nguyễn Quang Đức |
| End-to-end workflow test (≥ 1) | 1 | PENDING | Lê Nguyễn Quang Đức |
| State transition tests (≥ 1 per transition) | TBD — count from code | PENDING | Lê Nguyễn Quang Đức |
| Total for this workflow | 10 + transitions | PENDING | Lê Nguyễn Quang Đức |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Yes |
| Main scenario passes | Yes |
| Exception scenarios passing | ≥80% (proposed) |
| Test pass rate for this workflow | ≥90% (proposed) |
| Open Critical / High defects | 0 |

Reviewer note

| Note |  |
| --- | --- |

### 6.2 Workflow WF-02

| Workflow name | Learning & Assignment |
| --- | --- |
| Owner (one member) | Trần Tiến Đạt |
| Supporting members | Other team members as needed |
| Actors | Teacher, Student |
| Trigger | Teacher publishes work |
| Business outcome | Authorized learner submits immutable version |
| Main entity state path | Assignment Draft → Published; Attempt → Submitted |
| Activity diagram (Report 4 section) | WF-02 Activity (SDD) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-04 | Assignment delivery | Published classroom assignment visible only to eligible learners | TC-F-04-01..03 |
| F-05 | Program version & submission | Submission references an immutable authorized ProgramVersion | TC-F-05-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-02a | Main | Authorized seeded actors | Execute workflow steps | State persists correctly | Trần Tiến Đạt |
| DS-02b | Exception | Invalid role/scope or input | Attempt forbidden action | Reject safely | Trần Tiến Đạt |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 6 | PENDING | Trần Tiến Đạt |
| End-to-end workflow test (≥ 1) | 1 | PENDING | Trần Tiến Đạt |
| State transition tests (≥ 1 per transition) | TBD — count from code | PENDING | Trần Tiến Đạt |
| Total for this workflow | 7 + transitions | PENDING | Trần Tiến Đạt |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Yes |
| Main scenario passes | Yes |
| Exception scenarios passing | ≥80% (proposed) |
| Test pass rate for this workflow | ≥90% (proposed) |
| Open Critical / High defects | 0 |

Reviewer note

| Note |  |
| --- | --- |

### 6.3 Workflow WF-03

| Workflow name | Schematic Experiment & Evaluation |
| --- | --- |
| Owner (one member) | Vũ Anh Tuấn |
| Supporting members | Other team members as needed |
| Actors | Student, Education API |
| Trigger | Student requests supported schematic run |
| Business outcome | Schematic result/evaluation persisted |
| Main entity state path | Experiment Pending → Running → Succeeded/Failed |
| Activity diagram (Report 4 section) | WF-03 Activity (SDD) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-06 | Schematic experiment | Authorized schematic run persists truthful result; unsupported physical mode rejected | TC-F-06-01..03 |
| F-07 | Symbolic evaluation & evidence | Evaluation/result accessible only to owner with provenance | TC-F-07-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-03a | Main | Authorized seeded actors | Execute workflow steps | State persists correctly | Vũ Anh Tuấn |
| DS-03b | Exception | Invalid role/scope or input | Attempt forbidden action | Reject safely | Vũ Anh Tuấn |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 6 | PENDING | Vũ Anh Tuấn |
| End-to-end workflow test (≥ 1) | 1 | PENDING | Vũ Anh Tuấn |
| State transition tests (≥ 1 per transition) | TBD — count from code | PENDING | Vũ Anh Tuấn |
| Total for this workflow | 7 + transitions | PENDING | Vũ Anh Tuấn |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Yes |
| Main scenario passes | Yes |
| Exception scenarios passing | ≥80% (proposed) |
| Test pass rate for this workflow | ≥90% (proposed) |
| Open Critical / High defects | 0 |

Reviewer note

| Note |  |
| --- | --- |

### 6.4 Workflow WF-04

| Workflow name | Assessment & Reflection |
| --- | --- |
| Owner (one member) | Phạm Viết Lợi |
| Supporting members | Other team members as needed |
| Actors | Teacher, Student |
| Trigger | Teacher reviews learner submission |
| Business outcome | Assessment/feedback and learner reflection persisted |
| Main entity state path | Submission → Assessed → Feedback/Reflection |
| Activity diagram (Report 4 section) | WF-04 Activity (SDD) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-08 | Instructor review & feedback | Authorized reviewer records assessment and feedback for class submission | TC-F-08-01..03 |
| F-09 | Learner reflection | Only owning learner may add/view reflection and feedback | TC-F-09-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-04a | Main | Authorized seeded actors | Execute workflow steps | State persists correctly | Phạm Viết Lợi |
| DS-04b | Exception | Invalid role/scope or input | Attempt forbidden action | Reject safely | Phạm Viết Lợi |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 6 | PENDING | Phạm Viết Lợi |
| End-to-end workflow test (≥ 1) | 1 | PENDING | Phạm Viết Lợi |
| State transition tests (≥ 1 per transition) | TBD — count from code | PENDING | Phạm Viết Lợi |
| Total for this workflow | 7 + transitions | PENDING | Phạm Viết Lợi |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Yes |
| Main scenario passes | Yes |
| Exception scenarios passing | ≥80% (proposed) |
| Test pass rate for this workflow | ≥90% (proposed) |
| Open Critical / High defects | 0 |

Reviewer note

| Note |  |
| --- | --- |

### 6.5 Workflow WF-05

| Workflow name |  |
| --- | --- |
| Owner (one member) |  |
| Supporting members |  |
| Actors |  |
| Trigger |  |
| Business outcome |  |
| Main entity state path |  |
| Activity diagram (Report 4 section) |  |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-05a | Main |  |  |  |  |
| DS-05b | Exception |  |  |  |  |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) |  |  |  |
| End-to-end workflow test (≥ 1) |  |  |  |
| State transition tests (≥ 1 per transition) |  |  |  |
| Total for this workflow |  |  |  |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Yes |
| Main scenario passes | Yes |
| Exception scenarios passing |  |
| Test pass rate for this workflow |  |
| Open Critical / High defects | 0 |

Reviewer note

| Note |  |
| --- | --- |

## 7. Individual Commitments

One block per member. Every member owns at least one main workflow and 2–3 parts. Each test case and each fix is counted for one member only.

### 7.1 Member 1

| Full name |  |
| --- | --- |
| Student ID |  |
| Role in team |  |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.2 Member 2

| Full name |  |
| --- | --- |
| Student ID |  |
| Role in team |  |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.3 Member 3

| Full name |  |
| --- | --- |
| Student ID |  |
| Role in team |  |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.4 Member 4

| Full name |  |
| --- | --- |
| Student ID |  |
| Role in team |  |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.5 Member 5

| Full name |  |
| --- | --- |
| Student ID |  |
| Role in team |  |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

## 8. Summary and Cross-check

### 8.1 By workflow

| Workflow | Owner | Features | Demo scenarios (main / exception) | Test cases | Automated |
| --- | --- | --- | --- | --- | --- |
| WF-01 |  |  |  |  |  |
| WF-02 |  |  |  |  |  |
| WF-03 |  |  |  |  |  |
| WF-04 |  |  |  |  |  |
| WF-05 |  |  |  |  |  |
| Total |  |  |  |  |  |

### 8.2 By member

| Member | Workflows owned | Features | Test cases | Automated | Demo scenarios | Review 2 verification |
| --- | --- | --- | --- | --- | --- | --- |
| Member 1 |  |  |  |  |  |  |
| Member 2 |  |  |  |  |  |  |
| Member 3 |  |  |  |  |  |  |
| Member 4 |  |  |  |  |  |  |
| Member 5 |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |

The totals in 8.1 and 8.2 must both equal the committed numbers in 8.3.

### 8.3 Committed Numbers

| Number of main workflows |  |
| --- | --- |
| Number of demo scenarios (main / exception) |  |
| Committed functional test cases |  |
| Of which automated in CI |  |

### 8.4 Eligibility Thresholds for the Viva

| Criterion | Minimum threshold | Agreed threshold |
| --- | --- | --- |
| Main workflows | 100% run end-to-end |  |
| Demo scenarios | 100% main; ≥ 80% exception |  |
| Test case count | ≥ committed number |  |
| Test pass rate | ≥ 90% overall; 100% main-path tests of mandatory features |  |
| Automation | ≥ 50% run in CI |  |
| Defects | No open Critical or High defects |  |
| Individual | Each member demos the workflow they own and meets their delivery commitments |  |

## 9. Required Fixes

Items from the Review 2 minutes and Planned items from Form BM02.

| ID | Item | Related workflow | Owner | Due |
| --- | --- | --- | --- | --- |

## 10. Review 2 Conclusion (completed by reviewers)

☐ Pass     ☐ Conditional pass     ☐ Re-review

## 11. Confirmation

| Role | Full name | Signature | Date |
| --- | --- | --- | --- |
| Reviewer 1 |  |  |  |
| Reviewer 2 |  |  |  |
| Supervisor | Lâm Hữu Khánh Phương (phuonglhk@fpt.edu.vn) |  |  |
| Team leader |  |  |  |