SEP490 · CAPSTONE PROJECT · REVIEW 2 · BM01

# Design Brief – Review 2

## 0. Header

| Project code | FA26SE183 |
| --- | --- |
| Project name | VISTA: Vision-Language-Action System for Tabletop Manipulation with Dual Robot Arms |
| Team | GFA26SE94 |
| Supervisor | Lâm Hữu Khánh Phương |
| Repository link (tag review-2) | https://github.com/SKYNET-Thesis/se — tag review-2 currently points to 27c60b1; final documentation not yet tagged |
| Version | Registration v1.2 — proposed; Review 2 approval pending |
| Date | 27/10/2026 |

## 1. Scope

### 1.1 Registration Changes

| Section | Current | Proposed | Reason |
| --- | --- | --- | --- |
| Scope | Earlier approved version: not available to compare | Registration v1.2 — four school-to-experiment learning workflows | Review 1 scope alignment; requires verified old version |
| Robot execution | Hardware E2E proof not supplied | Schematic active in Education API; physical task still target | Must not present planned as implemented |

### 1.2 Out of Scope

| Item | Reason |
| --- | --- |
| Standalone mobile | Outside mandatory Education Platform Review 2 commitments |
| Training VLA foundation model from scratch | Outside team SE mandatory scope |
| Unsupervised cloud control of hardware | Safety boundary of tabletop lab |

## 2. System at a Glance

VISTA is a Robotics & AI Education Platform connecting schools, teachers and students with structured STEM learning and tabletop robot experimentation. School administrators manage classrooms and authorize robot resources; teachers prepare lessons, publish assignments and review student submissions. Students create versioned robot programs, submit work, access permitted experiment activities and receive feedback. The platform uses a React web application, a NestJS Education API, Supabase authentication and PostgreSQL, with separate AI integration and local robot runtime components. Its core value is traceable, role-scoped learning from assignment to program, experiment evidence and assessment. At Review 2, the Education API supports schematic experiment requests; physical robot execution remains a target requiring end-to-end verification. The architecture and integration boundaries are documented in Report 4 (SDD), C4 System Context and Container diagrams.

## 3. Key Design Decisions

| ID | Decision | Options considered | Chosen option and rationale | Owner | Related FR / diagram |
| --- | --- | --- | --- | --- | --- |
| DD-01 | Scoped API data access | Direct Supabase browser writes vs guarded NestJS | NestJS Education API + Prisma with membership guard | Lê Nguyễn Quang Đức | FR-01 / C4 |
| DD-02 | JWT tenant authorization | RLS-only vs app guards | Supabase JWT and organization/classroom guards | Lê Nguyễn Quang Đức | FR-01 / WF-01 |
| DD-03 | Robot entitlement allocation | Live reservation vs school allocation | Atomic classroom authorization separate from runtime | Lê Nguyễn Quang Đức | FR-02 / WF-01 |
| DD-04 | Experiment boundary | Coupled hardware calls vs separate runtime | Schematic path + separate local Python runtime | Vũ Anh Tuấn | FR-05 / WF-03 |
| DD-05 | Assessment and evidence | Embedded binary vs metadata reference | Store durable refs and teacher assessment separately | Phạm Viết Lợi | FR-06 / WF-04 |

## 4. Top Risks

| ID | Risk | Impact | How we verify or mitigate | Owner |
| --- | --- | --- | --- | --- |
| R-01 | Physical runtime integration unverified | High | Separate schematic request from hardware execution and collect tested E2E evidence | Vũ Anh Tuấn |
| R-02 | Cross-school authorization/data leak | High | Integration tests for JWT/membership/classroom scope | Lê Nguyễn Quang Đức |
| R-03 | Diagram states and ERD constraints may differ from code | High | Validate each state against enum/service and FK/unique constraints | Trần Tiến Đạt |

## 5. Known Gaps

| ID | Gap | Location | Plan | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| G-01 | Physical robot end-to-end execution is not verified | Education API / Robot Runtime | Keep schematic and physical claims separate; capture supervised runtime evidence | Vũ Anh Tuấn | Before Defense 1.1 |
| G-02 | Design state labels are not mapped to persisted values | Report 4 Figures 08–11 | Publish the state-to-code mapping and transition tests | Trần Tiến Đạt | Before official BM02 |
| G-03 | Approved registration and Review 1 decision record are unavailable | Registration / BM03 | Obtain authentic signed sources and reconcile every scope change | Lê Nguyễn Quang Đức | Before submission |

## 6. Proposed Mandatory Features

| ID | Feature | Actor | Acceptance criteria (testable) | Test | Status |
| --- | --- | --- | --- | --- | --- |
| FR-01 | Role-scoped access | All roles | All seeded cross-role/cross-org requests are denied without disclosure | TC-FR01-01..03 | Implemented; verify |
| FR-02 | Robot allocation | School Admin | Only an entitled robot is allocated; conflict/cross-org requests are denied | TC-FR02-01..03 | Implemented; verify |
| FR-03 | Assignment delivery | Teacher | Authorized publish succeeds; unauthorized publish is denied | TC-FR03-01..03 | Implemented; verify |
| FR-04 | Versioned submission | Student | Only own eligible immutable version can be submitted | TC-FR04-01..03 | Implemented; verify |
| FR-05 | Schematic experiment | Student | Scoped run persists truthful result; invalid mode/access is denied | TC-FR05-01..03 | Implemented; verify |
| FR-06 | Physical boundary | Student, Runtime | Eligibility and runtime acknowledgement required; no false success | TC-FR06-01..03 | Partial; blocked |
| FR-07 | Assessment/reflection | Teacher, Student | Scoped assessment/feedback/reflection persists; foreign access denied | TC-FR07-01..03 | Implemented; verify |
| FR-08 | AI/data provenance | Student, Teacher | Scoped metadata is traceable; unavailable operation never completes | TC-FR08-01..03 | Read-only partial |

## 7. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method |
| --- | --- | --- | --- | --- |
| NFR-01 | Authorization | Negative scope cases | 100% denied | Seeded API tests |
| NFR-02 | Runtime safety | Duplicate/unavailable/timeout/stop/loss | No false success | Mock + supervised hardware tests |
| NFR-03 | API latency | P95 ordinary request | ≤3 s | Recorded staging load test |
| NFR-04 | Acknowledgement | Accepted request to ack/timeout | ≤5 s | Instrumented runtime test |
| NFR-05 | Traceability | Runs with actor/resource/time/state | 100% | Seeded evidence query |
| NFR-06 | Automation | Committed tests in CI | ≥50%; main 100%; total ≥90% | Tagged test inventory + CI logs |

## 8. Ownership Map

| Member | Role | Owned parts (2–3) | Main workflow owned | Key decisions / PRs |
| --- | --- | --- | --- | --- |
| Lê Nguyễn Quang Đức | Leader | Auth/RBAC, school/robot, CI | WF-01 | DD-01–03 |
| Trần Tiến Đạt | Member | Learning/assignments, version/submission, UML | WF-02 | Submission states |
| Vũ Anh Tuấn | Member | Experiment API, robot runtime, safety | WF-03 | DD-04 |
| Phạm Viết Lợi | Member | Assessment, feedback, AI metadata | WF-04 | DD-05 |

# Appendix A – Defense 1.1 Targets

### A1. Main Workflows

| ID | Workflow | Actors | Trigger | Business outcome | Features | Entity states | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WF-01 | School administration and robot allocation | School Admin, Teacher | Authorized admin allocates an entitled robot | Scoped classroom allocation persisted | FR-01, FR-02 | Unallocated → Allocated / Replaced | Lê Nguyễn Quang Đức |
| WF-02 | Learning assignment and submission | Teacher, Student | Teacher publishes classroom work | Eligible learner submits an immutable version | FR-03, FR-04 | Assignment Draft → Published; Attempt In Progress → Submitted | Trần Tiến Đạt |
| WF-03 | Experiment execution and evaluation | Student, Robot Runtime | Learner requests an authorized experiment | Truthful schematic result or bounded runtime outcome persisted | FR-05, FR-06 | Experiment Requested/Pending → Running → Completed/Failed/Cancelled | Vũ Anh Tuấn |
| WF-04 | Teacher review and learner reflection | Teacher, Student | Teacher opens an eligible submission | Assessment, feedback and reflection persisted | FR-07, FR-08 | Submission Submitted → Under Review → Feedback Published | Phạm Viết Lợi |

### A2. Demo Scenarios

| ID | Workflow | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- | --- |
| DS-01a | WF-01 | Main | Seeded school, classroom and entitled robot | Open classroom; select eligible robot; allocate | Allocation is persisted and visible to the instructor | Lê Nguyễn Quang Đức |
| DS-01b | WF-01 | Exception | Robot belongs to another organization | Attempt cross-organization allocation | Request is denied and no allocation is written | Lê Nguyễn Quang Đức |
| DS-02a | WF-02 | Main | Seeded teacher/student membership and draft assignment | Publish assignment; start attempt; version program; submit | Immutable learner submission is persisted | Trần Tiến Đạt |
| DS-02b | WF-02 | Exception | Learner has no active classroom membership | Open or submit foreign classroom work | Request is denied without record disclosure | Trần Tiến Đạt |
| DS-03a | WF-03 | Main | Eligible seeded attempt and valid schematic program | Create experiment; run schematic; evaluate result | Truthful result, events and evidence are persisted | Vũ Anh Tuấn |
| DS-03b | WF-03 | Exception | Unsupported/unsafe physical request or unavailable runtime | Request physical execution | Request is rejected/stopped and never marked successful | Vũ Anh Tuấn |
| DS-04a | WF-04 | Main | Submitted work with seeded rubric and authorized teacher | Open evidence; assess; publish feedback; learner reflects | Assessment, feedback and reflection are persisted and scoped | Phạm Viết Lợi |
| DS-04b | WF-04 | Exception | Teacher or learner belongs to another classroom | Attempt review or feedback access | Request is denied without exposing the submission | Phạm Viết Lợi |

### A3. Functional Test Case Target

| Source | Count | Minimum per item | Subtotal |
| --- | --- | --- | --- |
| Mandatory features | 8 | 3 per feature | 24 |
| Main workflows | 4 | 1 per workflow | 4 |
| State transitions | 48 | 1 per enumerated valid/invalid transition | 48 |
| NFRs | 6 | 1 measurement per NFR | 6 |
| TOTAL PROPOSED | 82 | Review 2 approval | 82 |