SEP490 · CAPSTONE PROJECT · REVIEW 2 · BM01

# Design Brief – Review 2

Form BM01. Sections 0–8: maximum 4 A4 pages (font 11, margins 2 cm). Appendix A is not counted. Remove all grey guidance text and example rows, then export to PDF. File name: SWP490_<ProjectCode>_R2_DesignBrief.pdf

## 0. Header

| Project code | FA26SE183 |
| --- | --- |
| Project name | VISTA: Vision-Language-Action System for Tabletop Manipulation with Dual Robot Arms |
| Team | GFA26SE94 |
| Supervisor | Lâm Hữu Khánh Phương |
| Repository link (tag review-2) | https://github.com/SKYNET-Thesis/se (tag review-2: pending) |
| Version | Registration v1.2 (proposed) |
| Date | 27/10/2026 |

## 1. Scope

### 1.1 Registration Changes

Summary only; details in Form BM03 (Record of Changes). Write "No changes" if none.

| Section | Current | Proposed | Reason |
| --- | --- | --- | --- |
| Scope | Earlier approved version: not available to compare | Registration v1.2 — four school-to-experiment learning workflows | Review 1 scope alignment; requires verified old version |
| Robot execution | Hardware E2E proof not supplied | Schematic active in Education API; physical task still target | Must not present planned as implemented |

### 1.2 Out of Scope

| Item | Reason |
| --- | --- |
| Standalone mobile | Outside mandatory Education Platform Review 2 commitments |
| Training VLA foundation model from scratch | Outside team SE mandatory scope |
| Unsupervised cloud control of hardware | Safety boundary of tabletop lab |

## 2. System at a Glance

VISTA is a Robotics & AI Education Platform connecting schools, teachers and students with structured STEM learning and tabletop robot experimentation. School administrators manage classrooms and authorize robot resources; teachers prepare lessons, publish assignments and review student submissions. Students create versioned robot programs, submit work, access permitted experiment activities and receive feedback. The platform uses a React web application, a NestJS Education API, Supabase authentication and PostgreSQL, with separate AI integration and local robot runtime components. Its core value is traceable, role-scoped learning from assignment to program, experiment evidence and assessment. At Review 2, the Education API supports schematic experiment requests; physical robot execution remains a target requiring end-to-end verification. The architecture and integration boundaries are documented in Report 4 (SDD), C4 System Context and Container diagrams.

## 3. Key Design Decisions

Exactly 5 decisions. Each must have one owner.

| ID | Decision | Options considered | Chosen option and rationale | Owner | Related FR / diagram |
| --- | --- | --- | --- | --- | --- |
| DD-01 | Scoped API data access | Direct Supabase browser writes vs guarded NestJS | NestJS Education API + Prisma with membership guard | Lê Nguyễn Quang Đức | FR-01 / C4 |
| DD-02 | JWT tenant authorization | RLS-only vs app guards | Supabase JWT and organization/classroom guards | Lê Nguyễn Quang Đức | FR-01 / WF-01 |
| DD-03 | Robot entitlement allocation | Live reservation vs school allocation | Atomic classroom authorization separate from runtime | Lê Nguyễn Quang Đức | FR-02 / WF-01 |
| DD-04 | Experiment boundary | Coupled hardware calls vs separate runtime | Schematic path + separate local Python runtime | Vũ Anh Tuấn | FR-05 / WF-03 |
| DD-05 | Assessment and evidence | Embedded binary vs metadata reference | Store durable refs and teacher assessment separately | Phạm Viết Lợi | FR-06 / WF-04 |

## 4. Top Risks

| ID | Risk | Impact | How we verify or mitigate | Owner |
| --- | --- | --- | --- | --- |
| R-01 | Physical runtime integration unverified | High | Separate schematic request from hardware execution and collect tested E2E evidence | Vũ Anh Tuấn |
| R-02 | Cross-school authorization/data leak | High | Integration tests for JWT/membership/classroom scope | Lê Nguyễn Quang Đức |
| R-03 | Diagram states and ERD constraints may differ from code | High | Validate each state against enum/service and FK/unique constraints | Trần Tiến Đạt |

## 5. Known Gaps

Mismatches between the registration form, SRS, SDD and code. Include every High finding marked Kept or Planned in Form BM02.

| ID | Gap | Location | Plan | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| G-01 | Physical robot E2E not verified | Education API / runtime | Keep as planned; test controlled robot workflow | Vũ Anh Tuấn | Before Defense 1.1 |
| G-02 | Proposed state machine labels | PDF state pages 8–11 | Match exact enums and tests | Trần Tiến Đạt | Before BM02 |
| G-03 | Current approved registration unknown | BM03 | Compare signed Review 1 version to v1.2 | Lê Nguyễn Quang Đức | Before submission |

## 6. Proposed Mandatory Features

Within the scope in section 1. Acceptance criteria must be testable with a clear pass/fail result.

| ID | Feature | Actor | Acceptance criteria (testable) | Test | Status |
| --- | --- | --- | --- | --- | --- |
| FR-01 | Authentication and role-scoped access | School Admin/Teacher/Student | Requests require valid user, membership, scoped authorization; cross-org access is denied | TC-FR-01 | Partial / verify |
| FR-02 | Classroom robot allocation | School Admin | Only entitled robot can be allocated to same-org classroom; replacement leaves one allocation | TC-FR-02 | Partial / verify |
| FR-03 | Course and lesson delivery | Teacher | Authorized teacher can assign published learning resources to assigned classroom | TC-FR-03 | Partial / verify |
| FR-04 | Program version and submission | Student | Own program version attached to own classroom assignment/attempt; other users cannot submit for learner | TC-FR-04 | Partial / verify |

## 7. Non-Functional Requirements

Maximum 6 rows. Each NFR needs a metric, a threshold and a measurement method.

| ID | Quality attribute | Metric | Threshold | Measurement method |
| --- | --- | --- | --- | --- |
| NFR-01 | Authorization isolation | Cross-tenant unauthorized access | 0 successful unauthorized cases | Run role/organization-scope negative integration tests |
| NFR-02 | Core API correctness | Mandatory workflow main-path tests | 100% pass by Defense 1.1 | Run API integration tests with seeded fixtures |
| NFR-03 | Demo reliability | Main/exception walkthrough | 100% main; >=80% exception by Defense 1.1 | Run staged demo cases with recorded outcomes |

## 8. Ownership Map

One row per member. Each member owns 2–3 parts and at least one main workflow (Appendix A1).

| Member | Role | Owned parts (2–3) | Main workflow owned | Key decisions / PRs |
| --- | --- | --- | --- | --- |
| Lê Nguyễn Quang Đức | Leader | Auth/RBAC, school/robot, CI | WF-01 | DD-01–03 |
| Trần Tiến Đạt | Member | Learning/assignments, version/submission, UML | WF-02 | Submission states |
| Vũ Anh Tuấn | Member | Experiment API, robot runtime, safety | WF-03 | DD-04 |
| Phạm Viết Lợi | Member | Assessment, feedback, AI metadata | WF-04 | DD-05 |

# Appendix A – Defense 1.1 Targets

### A1. Main Workflows

Minimum number = number of team members. A valid workflow involves at least 2 actors or at least 3 mandatory features, and changes the state of at least one main entity.

| ID | Workflow | Actors | Trigger | Business outcome | Features | Entity states | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WF-01 | School allocation | School Admin / Teacher | Classroom needs robot | Scoped resource authorized | FR-01/02 | Allocation replaced; no runtime state | Lê Nguyễn Quang Đức |
| WF-02 | Learning & assignment | Teacher / Student | New assignment | Versioned learner submission | FR-03/04 | Published / submitted (verify labels) | Trần Tiến Đạt |
| WF-03 | Experiment | Student / Runtime | Learner requests schematic | Pending request; physical target unverified | FR-05 | pending in code; rest proposed | Vũ Anh Tuấn |
| WF-04 | Teacher review | Teacher / Student | Submission available | Assessment/feedback recorded | FR-06 | Code-dependent review states | Phạm Viết Lợi |

### A2. Demo Scenarios

Per workflow: at least 1 main scenario and 1 exception scenario. Run on staging with seeded data.

| ID | Workflow | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- | --- |
| S-01 | WF-01 | Main | Authorized school and entitled robot | Allocate eligible robot | Current class allocation persisted | Lê Nguyễn Quang Đức |
| S-02 | WF-01 | Exception | Different organization | Cross-org allocation attempt | Denied; no write | Lê Nguyễn Quang Đức |
| S-03 | WF-02 | Main | Teacher/student class membership | Publish and submit program version | Authorized submission persisted | Trần Tiến Đạt |
| S-04 | WF-02 | Exception | No class membership | Read/submit from foreign class | Denied | Trần Tiến Đạt |
| S-05 | WF-03 | Main | Valid request | Create schematic experiment | Pending request recorded | Vũ Anh Tuấn |
| S-06 | WF-03 | Exception | Unsupported run mode | Create physical via Education API | Rejected without physical actuation | Vũ Anh Tuấn |

### A3. Functional Test Case Target

| Source | Count | Minimum per item | Subtotal |
| --- | --- | --- | --- |
| Mandatory FR | 6 | 3 each | 18 |
| Main workflows | 4 | 1 each | 4 |
| State transitions | Not yet verified | 1 each | TBD from actual state enums |
| NFR | 3 | 1 each | 3 |
| TOTAL | TBD | Await verified transitions | >=25 plus state transitions |

Automated in CI: at least 50% of the committed total.